DES Studio

Build Plan Change Analysis & Update

Sprints 6, 7, and 8: LLM Integration, Dynamic Distributions, and Chat Model Builder

| Version | 1.2 |
| --- | --- |
| Date | 3 May 2026 |
| Previous version | 1.1 (post-Sprint 1) |
| Source sessions | LLM model integration and results analysis; dynamic sampling distributions and time varying resources; Building models through LLM chat interface |

# 1. Executive Summary

This document records the analysis performed to identify changes required to the DES Studio Build Plan (version 1.1, post-Sprint 1) arising from three design sessions conducted after Sprint 1 completion. It documents the rationale for each new sprint, the architectural decisions taken, and provides the complete set of Claude Code prompts needed for implementation.

The three sessions introduced capability requirements that extend DES Studio beyond its current five-sprint roadmap. None of the new features conflict with Sprints 1–5; all build on infrastructure that Sprints 1–5 deliver. They have therefore been sequenced as Sprints 6, 7, and 8.

| Sprint | Name | Core Capability | Prerequisite |
| --- | --- | --- | --- |
| S6 | LLM Integration & Results Analysis | AI narrative interpretation of simulation KPIs; scenario comparison; sensitivity commentary | Sprint 5 complete |
| S7 | Dynamic Distributions & Time-Varying Resources | Piecewise inter-arrival rates; resource shift schedules implemented as B-Events | Sprint 5 complete (independent of S6) |
| S8 | LLM Chat Model Builder | Natural language → model JSON; clarification loop; diff-preview; partial apply | Sprint 6 complete (LLM proxy required) |

# 2. Change Analysis by Design Session

## 2.1  Session: “LLM Model Integration and Results Analysis”

### 2.1.1  What the Session Established

The session established that DES Studio should embed an LLM assistant that interprets simulation results in plain English. The target audience is practitioners who understand the system being modelled but may not have a strong background in queueing theory or statistical inference. Three distinct use cases were identified:

- KPI narrative: after a run completes, the user receives a 150–200-word plain-English interpretation of the key performance indicators, including identification of overloaded queues (where mean wait exceeds twice the mean service time).

- Scenario comparison: the user selects two saved runs and receives a structured A-vs-B comparison narrative, enabling rapid assessment of configuration changes.

- Sensitivity commentary: when N ≥ 5 replications have been executed, the LLM interprets the width of 95% confidence intervals and advises on the reliability of the conclusions.

### 2.1.2  Architectural Decisions

The following architectural decisions were taken during the session and are recorded here for traceability:

| ADR | Decision | Rationale | Status |
| --- | --- | --- | --- |
| ADR-003 | API key handled server-side via Supabase Edge Function (llm-proxy) — never in client bundle | Security: client bundle is publicly inspectable. A server-side proxy enforces rate limiting and keeps the key confidential. | Accepted |
| ADR-LLM-01 | LLM is read-only and advisory — it cannot modify the model or engine | Separation of concerns: the LLM is an analyst, not an actuator. This eliminates a class of failure modes. | Accepted |
| ADR-LLM-02 | Prompt templates versioned in src/llm/prompts.js | Prompt engineering is a first-class artefact. Version control enables prompt regression testing. | Accepted |

### 2.1.3  Impact on Build Plan

Sprint 6 (LLM Integration & Results Analysis) is added as a new sprint after Sprint 5. Five features are introduced (F6.1–F6.5). One new ADR (ADR-003) is added to the Open Architectural Decisions register.

No existing sprint features are modified. The results JSON structure produced by buildEngine() in Sprint 4 is consumed directly by the LLM prompt builder — no intermediate transformation layer is required.

## 2.2  Session: “Dynamic Sampling Distributions and Time-Varying Resources”

### 2.2.1  What the Session Established

The session established that realistic models of systems with diurnal patterns (emergency departments, call centres, public transport hubs) require two capabilities that DES Studio does not currently support:

- Piecewise inter-arrival distributions: the arrival rate of entities changes at defined simulation times, modelling the hour-by-hour variation typical of real operational systems. Each period is assigned a distinct distribution (typically Exponential with a different rate).

- Resource shift schedules: server capacity changes at defined simulation times, corresponding to staff shift changes. A resource may have capacity 6 during peak hours and capacity 2 overnight.

Both capabilities are implemented using the existing Three-Phase B-Event mechanism. No new Phase types are introduced. The engine loop in engine/index.js is not restructured — it is extended through pre-scheduled B-Events at model initialisation. This preserves the correctness properties established in Sprint 1.

### 2.2.2  Architectural Decisions

| ADR | Decision | Rationale | Status |
| --- | --- | --- | --- |
| ADR-005 | Piecewise distribution: warm-up reset does NOT reset the period position | The shift schedule is time-indexed, not statistics-indexed. Resetting the period position at warm-up end would corrupt the arrival pattern relative to the shift schedule. | Accepted |
| ADR-TV-01 | RATE_CHANGE and SHIFT_CHANGE B-Events are pre-scheduled at buildEngine() init, not re-scheduled dynamically | Pre-scheduling is simpler and deterministic. All period transitions are visible on the FEL from the start, enabling the engine to process them in natural time order. | Accepted |
| ADR-TV-02 | Capacity drop below current busyCount produces a warning, not a halt | In real operations, shift changes occur regardless of current workload. Halting would make the model unusable for the most realistic scenarios. | Accepted |

### 2.2.3  Impact on Build Plan

Sprint 7 (Dynamic Distributions & Time-Varying Resources) is added. Seven features are introduced (F7.1–F7.7). The distribution registry in distributions.js gains one new type (piecewise). The entity model specification gains one new schema element (shiftSchedule). Validation rules V12–V15 are added to validateModel().

Sprint 7 is independent of Sprint 6 and may proceed in parallel if development resources permit.

## 2.3  Session: “Building Models through LLM Chat Interface”

### 2.3.1  What the Session Established

The session addressed the most significant usability barrier in DES Studio: the expertise required to configure a model from scratch using the tab-based editors. A chat interface that allows a modeller to describe a system in natural language and receive a pre-configured model JSON was identified as the highest-leverage feature for broadening the tool’s reach.

Three interaction modes were designed:

- Describe → Build: the user provides a free-text description of the system; the LLM returns a complete model JSON proposal.

- Refine: the user types a refinement against the current model; the LLM returns a diff of the changed elements only.

- Explain: the user asks what a model element does; the LLM returns a plain-English explanation.

The critical design principle is that the LLM is constrained to produce only valid model JSON conforming to the addition1_entity_model.md schema. It cannot invent macros, distribution types, or field names outside the documented vocabulary. All proposals are validated by validateModel() before being applied.

### 2.3.2  Architectural Decisions

| ADR | Decision | Rationale | Status |
| --- | --- | --- | --- |
| ADR-004 | Conversation history is session-only (React state) — not persisted to Supabase | Conversations are ephemeral working sessions. Persisting them adds schema complexity and privacy considerations without clear user benefit in v1. | Accepted (revisit in v2) |
| ADR-MB-01 | LLM cannot bypass validateModel() — blocking errors prevent apply regardless of LLM confidence | The engine’s correctness guarantees must be preserved. The LLM is a construction assistant, not an authority on the simulation schema. | Accepted |
| ADR-MB-02 | Diff-preview with partial apply — modeller chooses which sections to accept | Respect for modeller intent: a refinement request about queues should not silently overwrite C-Event logic. | Accepted |
| ADR-MB-03 | Auto-prompt injection after 10 assistant turns without a proposal | Prevents open-ended clarification loops that consume context window without producing a model. | Accepted |

### 2.3.3  Impact on Build Plan

Sprint 8 (LLM Chat Model Builder) is added. Six features are introduced (F8.1–F8.6). Sprint 8 depends on Sprint 6 (the llm-proxy Edge Function must be deployed before model builder calls can be made). The existing tab editors in editors/index.jsx are extended with a new tab — they are not replaced.

# 3. Document Version History (Updated)

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-04-30 | Initial plan from audit findings |
| 1.1 | 2026-05-01 | Post-Sprint 1 update — sprint status recorded; Sprint 1 completion gate results noted |
| 1.2 | 2026-05-03 | Added Sprint 6 (LLM Integration & Results Analysis), Sprint 7 (Dynamic Distributions & Time-Varying Resources), and Sprint 8 (LLM Chat Model Builder). Features derived from three design sessions. ADR-003, ADR-004, ADR-005 added. Absent-feature register updated with 24 new entries. Open Architectural Decisions updated. |

# 4. Claude Code Prompts for New Sprints

The prompts below are ready for use. Each follows the established DES Studio convention: read the target files first, state what will be changed, write tests before implementation, and confirm all existing tests still pass.

## 4.1  Sprint 6 — LLM Integration & Results Analysis

Run the Planning Prompt in claude.ai before starting Sprint 6 in Claude Code.

Sprint 6 Planning Prompt (run in claude.ai) We are starting Sprint 6 of DES Studio. Sprint 6 adds an LLM-powered AI assistant panel to the Execute view. The assistant interprets simulation results, compares scenarios, and provides sensitivity commentary using the Anthropic API (claude-sonnet). Completed in Sprints 1-5: [paste] Features: F6.1 - Collapsible AI assistant panel (right of Execute view) F6.2 - KPI narrative: LLM reads results JSON, returns plain-English interpretation F6.3 - Scenario comparison: user selects two runs; LLM produces A-vs-B narrative F6.4 - Sensitivity commentary: replication CI data fed to LLM for variance analysis F6.5 - Streaming response display using Anthropic streaming API CRITICAL: - LLM never modifies model or engine state -- read-only, advisory - API key must NOT be embedded in client code -- use Supabase Edge Function as proxy - Prompt templates must be versioned in src/llm/prompts.js (new file) - All LLM calls are cancellable -- user can interrupt streaming response - If Anthropic API is unavailable, panel shows graceful fallback (no crash) Definition of done: - User runs a model, opens AI panel, clicks "Explain results" -- receives narrative - User selects two saved runs, clicks "Compare" -- receives A-vs-B analysis - Streaming tokens appear progressively (not batch-loaded at end) - npm test -- --run passes (new unit tests for prompt builder) - npm run build succeeds

F6.1 -- AI Assistant Panel (Claude Code) Task F6.1 of Sprint 6. Re-read CLAUDE.md. Read src/ui/execute/index.jsx -- understand the current panel layout. Add a collapsible AI assistant panel to the right side of the Execute view: - Toggle button: "AI Insights" (shows/hides panel) - Panel width: 320px, full height of Execute view - Initial state: collapsed (does not affect existing layout) - When expanded: existing Execute content shrinks to fill remaining width - Panel body: three sections 1. "Explain results" button (active only after a run completes) 2. "Compare runs" dropdown (run history) 3. Response area: placeholder until LLM call No LLM calls in this task. UI shell only. Write a UI test: panel toggles correctly; buttons disabled before run. Confirm all existing tests still pass.

F6.2 -- KPI Narrative + LLM Proxy (Claude Code) Task F6.2 of Sprint 6. Re-read CLAUDE.md. Create src/llm/prompts.js -- export buildNarrativePrompt(model, experimentConfig, results). Create src/llm/apiClient.js -- export streamNarrative(prompt, onToken, onComplete, onError). Create supabase/functions/llm-proxy/index.ts -- Supabase Edge Function: - Receives { messages, model, max_tokens } - Forwards to Anthropic API using ANTHROPIC_API_KEY secret (server-side only) - Streams response back to client - Validates model === 'claude-sonnet-4-20250514' only - Rate-limits: 10 requests per user per hour via Supabase JWT Wire "Explain results" button to streamNarrative() in AI panel. Unit tests (tests/llm/prompts.test.js): - buildNarrativePrompt returns valid structure - Overloaded queue (meanWait > 2x serviceTime) is flagged - Prompt does not exceed 2000 tokens Confirm all existing tests still pass.

F6.3 -- Scenario Comparison (Claude Code) Task F6.3 of Sprint 6. Re-read CLAUDE.md. Read src/llm/prompts.js (from F6.2). Add buildComparisonPrompt(modelName, runA, runB) to prompts.js. Extend AI panel: comparison dropdown + "Compare" button. Wire to streamNarrative(). Unit tests: buildComparisonPrompt includes both run labels; valid JSON structure. Confirm all existing tests still pass.

F6.4 -- Sensitivity Commentary (Claude Code) Task F6.4 of Sprint 6. Add buildSensitivityPrompt(modelName, experimentConfig, ciResults) to prompts.js. Extend AI panel: "Sensitivity" button shown only when replications >= 5. Unit test: sensitivity button disabled when replications < 5.

F6.5 -- Streaming Response Quality (Claude Code) Task F6.5 of Sprint 6. Extend AI panel streaming response: - Stop button using AbortController - Loading spinner before first token - Error banner on failure (amber, not crash) - Copy-to-clipboard after stream completes - Markdown rendered safely (no dangerouslySetInnerHTML -- use marked + DOMPurify) Unit test: onError callback triggered on fetch rejection; error banner shown.

## 4.2  Sprint 7 — Dynamic Distributions & Time-Varying Resources

Sprint 7 Planning Prompt (run in claude.ai) We are starting Sprint 7 of DES Studio. Sprint 7 adds time-varying arrival rates and resource shift schedules. Both features are implemented as pre-scheduled B-Events. The Three-Phase engine loop is NOT restructured. Completed in Sprints 1-5: [paste] Features: F7.1 - Piecewise distribution type in distributions.js F7.2 - NHPP arrival scheduler (RATE_CHANGE B-Events at init) F7.3 - Resource shift schedule schema (shiftSchedule[] on Resource) F7.4 - Shift change B-Event handler (SHIFT_CHANGE at init) F7.5 - Time-varying distribution picker UI (extends DistPicker) F7.6 - Shift schedule editor (extends Resource config panel) F7.7 - Validation V12-V15 for time-varying parameters CRITICAL: - Engine loop NOT restructured -- B-Event mechanism only - Warm-up reset does NOT reset piecewise period position (ADR-005) - Capacity drop below busyCount is a warning, not a halt - All existing tests must still pass after every task Definition of done: - Time-varying arrival test: high-rate period produces longer queues - Shift schedule test: capacity 3->1 at T=500; queue grows correctly - npm test -- --run passes

F7.1 -- Piecewise Distribution (Claude Code) Task F7.1 of Sprint 7. Re-read CLAUDE.md. Read src/engine/distributions.js -- show me registerDistribution() and all current distribution types. Register 'piecewise' distribution type: Schema: { "type": "piecewise", "periods": [{ "startTime": number, "distribution": Distribution }] } Validation: periods non-empty; periods[0].startTime == 0; sorted ascending; no overlaps Sampler: delegate to active period by T_now (largest startTime <= T_now) Add to tests/engine/distributions.test.js (extend existing file): - Two periods: correct distribution returned per time range - period[0].startTime != 0: validation fails - Unsorted periods: validation fails - Sample at T_now in period 1 uses period 1 distribution Confirm all ~120+ existing tests still pass.

F7.2 -- NHPP Arrival Scheduler (Claude Code) Task F7.2 of Sprint 7. Read src/engine/phases.js -- ARRIVE handler in full. Read src/engine/index.js -- engine initialisation block. Extend buildEngine() init: for each Source with piecewise interArrivalDist, pre-schedule RATE_CHANGE B-Events at each period startTime (i > 0). Add RATE_CHANGE B-Event handler to phases.js: Updates active distribution on source node. No other state changes. Unit test: - Piecewise: period 0 rate=0.5 (T=0-100), period 1 rate=2.0 (T=100-200) - Assert mean inter-arrival in [0,100) approx 2.0, in [100,200) approx 0.5 - Tolerance 10%, N=large Confirm all existing tests pass.

F7.3 -- Shift Schedule Schema (Claude Code) Task F7.3 of Sprint 7. Read docs/addition1_entity_model.md Section 3.1. Add shiftSchedule as optional Resource property: Schema: { "shiftSchedule": [{ "time": number, "capacity": number }] } Document in addition1_entity_model.md Section 3.1. Add V12-V15 validation rules to addition1_entity_model.md spec (no engine code yet). V12: shiftSchedule present -> periods sorted ascending by time (blocking) V13: shiftSchedule[0].time must be 0 (blocking) V14: all capacity values positive integers (blocking) V15: shift times within run duration if configured (warning) No engine or UI code in this task -- schema and spec only.

F7.4 -- Shift Change B-Event Handler (Claude Code) Task F7.4 of Sprint 7. Read src/engine/phases.js and src/engine/index.js. Extend buildEngine() init: pre-schedule SHIFT_CHANGE B-Events for each Resource with shiftSchedule. Add SHIFT_CHANGE handler to phases.js: 1. Update Resource.<id>.capacity 2. If newCapacity < busyCount: add warning to results (do not halt) 3. Write StepLog entry: "SHIFT_CHANGE: Resource <id> capacity -> <n>" Unit tests: - Resource capacity 3->1 at T=500: capacity correct before and after - StepLog contains SHIFT_CHANGE entry at T=500 - Capacity < busyCount: warning in results, run continues Confirm all existing tests pass.

F7.5 -- Time-Varying Distribution Picker UI (Claude Code) Task F7.5 of Sprint 7. Read src/ui/shared/components.jsx -- find DistPicker. Extend DistPicker (do not replace): add "Time-varying (piecewise)" to dropdown. On select: show period table: Columns: Start Time ¦ Distribution Type ¦ Parameters ¦ [Delete] Add Period button; Period 0 start time locked to 0 Each period row uses nested DistPicker (no recursion -- exclude piecewise) Inline validation: unsorted times in red UI test (add to tests/ui/shared/dist-picker.test.jsx): - Selecting piecewise shows period table - Adding a period inserts row - Period 0 start time disabled - Unsorted times show validation error

F7.6 -- Shift Schedule Editor (Claude Code) Task F7.6 of Sprint 7. Read src/ui/editors/index.jsx -- find Resource configuration section. Extend Resource configuration (do not replace): Add "Shift Schedule" section (collapsed by default): Toggle "Use shift schedule" checkbox When enabled: schedule table (Start Time ¦ Capacity ¦ [Delete]) When disabled: existing static Capacity field only Row 0 time locked to 0; inline validation On save: write shiftSchedule[] to model_json when enabled. UI test: - Toggle enables table / restores static field - Adding row increments count - Non-integer capacity shows validation error

F7.7 -- Validation V12-V15 (Claude Code) Task F7.7 of Sprint 7. Read src/engine/validation.js -- show me validateModel() and existing V1-V11 rules. Add V12-V15 to existing validateModel(): V12: Piecewise periods[0].startTime must be 0. (Blocking) V13: Piecewise periods sorted ascending by startTime. (Blocking) V14: Shift schedule[0].time must be 0. (Blocking) V15: Shift times within run duration if set. (Warning only) Error messages: V12: "Source '{name}' piecewise distribution must start at time 0." V13: "Source '{name}' piecewise periods are not sorted by start time." V14: "Resource '{name}' shift schedule must begin at time 0." V15: "Resource '{name}' has shift times beyond run duration." Add to tests/engine/validation.test.js (extend existing): - V12, V13, V14: blocking error cases - V15: warning case (run proceeds) - Valid model with piecewise + shift passes Confirm V1-V11 tests unaffected.

## 4.3  Sprint 8 — LLM Chat Model Builder

Sprint 8 Planning Prompt (run in claude.ai) We are starting Sprint 8 of DES Studio. Sprint 8 adds an LLM-powered chat interface for building simulation models from natural language descriptions. PREREQUISITE: Sprint 6 must be complete. The llm-proxy Edge Function is required. Completed in Sprints 1-6: [paste] Features: F8.1 - Chat model builder panel (new "Build with AI" tab in model editor) F8.2 - Intent parser prompt encoding full entity model schema F8.3 - Iterative clarification loop (multi-turn conversation) F8.4 - Diff-preview before apply (structured diff view) F8.5 - Validation integration (validateModel() on proposed model) F8.6 - Partial model apply (section-level checkboxes) CRITICAL: - LLM output is ALWAYS validated before apply -- no exceptions - LLM constrained to schema in addition1_entity_model.md (no invented fields) - Existing model included in LLM context -- builder refines, not replaces - Conversation history: React state only (not persisted to Supabase) - Existing tab editors remain fully functional alongside the new tab - Max conversation turns before auto-summary: 10 Definition of done: - "a post office with 2 clerks, FIFO queue, arrivals rate 0.5" -> model applies correctly - Diff-preview correctly shows added/modified elements - validateModel() blocks invalid proposals - Partial apply updates only selected sections - npm test -- --run passes

F8.1 -- Chat Builder Panel (Claude Code) Task F8.1 of Sprint 8. Re-read CLAUDE.md. Read src/ui/editors/index.jsx -- show the current tab structure. Add "Build with AI" tab as the first (leftmost) tab: - Conversation history: scrollable message bubbles (user right, assistant left) - Text input + Send button at bottom - Model proposal panel: hidden until first LLM response - Conversation history: React state only -- not persisted Do not modify any existing tab. Write a UI test: new tab renders; other tabs unaffected.

F8.2 -- Intent Parser Prompt (Claude Code) Task F8.2 of Sprint 8. Create src/llm/model-builder-prompts.js. Export buildModelBuilderSystemPrompt(): System prompt encoding: - Five macros: ARRIVE, ASSIGN, COMPLETE, RELEASE, RENEGE (exact signatures) - Seven distribution types and their parameter schemas - Entity class, B-Event, C-Event, Queue, StateVariable field schemas - Response must be JSON only: { intent, questions, proposedModel, explanation } - Intent: "build" ¦ "refine" ¦ "clarify" - At most 2 clarifying questions before proposing a model - No invented fields, macros, or distribution types outside schema Export buildModelBuilderUserMessage(description, currentModel, conversationHistory). Unit tests (tests/llm/model-builder-prompts.test.js): - System prompt contains all 5 macro names - System prompt contains all 7 distribution types - buildModelBuilderUserMessage includes currentModel when non-empty - Response JSON schema: intent + proposedModel + explanation present

F8.3 -- Iterative Clarification Loop (Claude Code) Task F8.3 of Sprint 8. Read src/llm/apiClient.js (from F6.2). Add callModelBuilder(systemPrompt, messages, onComplete, onError) to apiClient.js: - Non-streaming (requires full JSON response) - POST to llm-proxy with full conversation history In chat panel (F8.1): Conversation state: [{role, content}] in React state On Send: 1. Append user message 2. Call callModelBuilder 3. Parse response JSON: - intent "clarify": display questions as assistant bubble; wait - intent "build"/"refine": show explanation + proposal panel (F8.4) 4. Append assistant response to history Auto-prompt after 10 assistant turns without proposal: Inject system notice: "Please now produce a model proposal." Show length warning at 20 total turns.

F8.4 -- Diff-Preview Before Apply (Claude Code) Task F8.4 of Sprint 8. Create src/ui/editors/ModelDiffPreview.jsx. Props: currentModel (model_json), proposedModel (model_json) Renders structured diff by section: Entity Classes ¦ B-Events ¦ C-Events ¦ Queues ¦ State Variables Each: [Added] [Modified] [Removed] [Unchanged] Changed elements: old vs new side by side Unchanged: collapsed, expandable Buttons: "Apply All": calls validateModel(proposedModel); on pass -> update app state "Apply Selected": section-level checkboxes (F8.6) "Discard": close panel, no changes validateModel() on Apply All: Blocking errors -> show error list; keep panel open; do not apply Warnings only -> apply with amber banner Unit test: one added entity class + one removed queue detected correctly in diff.

F8.5 + F8.6 -- Validation Integration & Partial Apply (Claude Code) Tasks F8.5 and F8.6 of Sprint 8. F8.5 -- Verify validation integration (no new code): Confirm ModelDiffPreview calls validateModel() before apply. Write integration test: - Proposed model with missing entity class name (V1 violation) - Assert: Apply disabled; error list shown; diff panel stays open - Valid model: Apply proceeds F8.6 -- Extend ModelDiffPreview for partial apply: "Apply Selected" button shows section-level checkboxes. For each checked section: replace in currentModel with proposedModel section. Unchecked sections retain currentModel values. Run validateModel() on merged model before applying. Unit test: - Apply only "Queues" section - Assert: entity classes unchanged; queues updated; no other sections changed Confirm all tests pass after both tasks.

# 5. Sprint Completion Gate Summary

Each new sprint uses the standard DES Studio completion gate pattern. Gates are run in Claude Code before declaring the sprint complete.

## 5.1  Sprint 6 Gate

npm test -- --run                   # Zero failures

npm test -- llm                     # Prompt builder tests pass

npm test -- ui                      # AI panel toggle test passes

npm run build                       # Succeeds

# Manual: open Execute panel, run model, click "AI Insights", verify narrative

# Manual: select two runs, click Compare, verify comparison narrative

## 5.2  Sprint 7 Gate

npm test -- --run                   # Zero failures

npm test -- distributions           # Piecewise distribution tests pass

npm test -- engine                  # NHPP + shift change tests pass

npm test -- validation              # V12-V15 tests pass

npm test -- ui                      # Shift editor + DistPicker UI tests pass

node tests/[benchmark-filename]     # M/M/1 benchmark still exits 0

npm run build                       # Succeeds

## 5.3  Sprint 8 Gate

npm test -- --run                   # Zero failures

npm test -- llm                     # Model builder prompt tests pass

npm test -- ui                      # Chat panel + diff preview tests pass

npm run build                       # Succeeds

# Manual: "a bank with 3 tellers, FIFO queue, arrivals rate 0.4"

# Verify: LLM proposes model; diff-preview shows elements; Apply creates valid model

# Manual: "add priority queue for VIP customers"

# Verify: partial apply works; validateModel passes

# 6. Updated Absent-Feature Register (New Entries Only)

The following features have been added to the absent-feature register in DES_Studio_Build_Plan_v1.2.md. Existing entries (S1–S5) are unchanged.

| Feature | Sprint | Depends On |
| --- | --- | --- |
| LLM-powered results analysis (natural language KPI interpretation) | S6 | S5 results JSON |
| LLM results comparison (scenario A vs B narrative) | S6 | S6 F6.1 |
| LLM-generated sensitivity commentary | S6 | S4 CI output |
| AI assistant panel (inline, collapsible) | S6 | S5 |
| Streaming response display | S6 | S6 F6.2 |
| Piecewise inter-arrival distribution (time-of-day rates) | S7 | S1 distributions.js |
| NHPP arrival scheduler (RATE_CHANGE B-Events) | S7 | S7 F7.1 |
| Resource shift schedule (capacity change B-Events) | S7 | S5 schema |
| Time-varying distribution picker UI | S7 | S2 DistPicker |
| Shift schedule editor (capacity steps by time band) | S7 | S2 editors |
| Validation V12–V15 for time-varying parameters | S7 | S1 validation.js |
| LLM chat model builder -- intent parsing to model JSON | S8 | S6 llm-proxy |
| LLM model builder -- entity class suggestion from description | S8 | S8 F8.2 |
| LLM model builder -- iterative clarification loop | S8 | S8 F8.1 |
| LLM model builder -- diff-preview before apply | S8 | S8 F8.3 |
| LLM model builder -- validation integration | S8 | S1 validateModel() |
| LLM model builder -- partial section apply | S8 | S8 F8.4 |

End of document. The updated build plan markdown file (DES_Studio_Build_Plan_v1.2.md) has been produced separately and contains the full sprint prompt text for all eight sprints.