DES STUDIO Build Plan Living Document · Update after each sprint completion Builds on existing application per audit 2026-04-30

| Version 1.0 | Audit branch audit-part-1-orientation-lhK9K | Stack React 18 · Vite · Supabase | Sprints 5 |
| --- | --- | --- | --- |

# How to Use This Document

This plan builds on the existing DES Studio application. It does not rebuild from scratch. Every feature is classified with its audit status — what already exists and what the sprint must do to it. Claude Code must read the relevant existing files before writing any code.

Most important rule Read the existing file before changing it. Identify what already works. Preserve it. Extend or fix only what the audit says is wrong.

## Audit Status Key

| Symbol | Meaning | Sprint Action |
| --- | --- | --- |
| ✓ | Exists and works correctly | Preserve — do not rewrite. Read before touching. |
| ~ | Exists but incomplete or incorrect | Extend or fix the existing code at the specific location |
| ✗ | Absent entirely | Build new — but check existing files for hooks first |

## Sprint Status Key

| Symbol | Meaning |
| --- | --- |
| ⬜ | Not started |
| 🔄 | In progress |
| ✅ | Complete |
| ⏭ | Deferred |
| ❌ | Cancelled |

## Sprint Overview

| Sprint | Title | Status | Started | Completed | Notes |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Engine Safety & Correctness | ⬜ | — | — |  |
| Sprint 2 | UI Editor Completeness | ⬜ | — | — |  |
| Sprint 3 | Experiment Controls | ⬜ | — | — |  |
| Sprint 4 | Replication & Results | ⬜ | — | — |  |
| Sprint 5 | Polish, Export & Production | ⬜ | — | — |  |

## Document History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | 2026-04-30 | Initial plan from audit — builds on existing app |
|  |  | (add a row after each sprint completion) |

# What Already Exists in the Application

The following are working and correct. Claude Code must never rewrite these components — only extend or fix them as directed by the sprint tasks.

## Working — Must Be Preserved (✓)

| Component | File(s) | Notes |
| --- | --- | --- |
| Three-Phase engine — Phases A, B, C | src/engine/index.js | Structurally correct |
| All five macros | src/engine/macros.js | ARRIVE, ASSIGN, COMPLETE, RELEASE, RENEGE |
| ~120 engine unit tests | tests/ | Node env, Vitest — all must keep passing |
| FIFO queue discipline | src/engine/entities.js:86–88 | Works correctly |
| IDLE/BUSY resource tracking | src/engine/macros.js | idleOf/busyOf helpers correct |
| EntityTypeEditor + AttrEditor | src/ui/editors/index.jsx | Create, patch, delete working |
| StateVarEditor | src/ui/editors/index.jsx | Working |
| BEventEditor + schedule rows | src/ui/editors/index.jsx | Working |
| CEventEditor + ConditionBuilder | src/ui/editors/index.jsx | Working structure |
| QueueEditor | src/ui/editors/index.jsx | Working (discipline bug in engine only) |
| Node CRUD across all editors | All editors | Working across all five types |
| VisualView | src/ui/execute/index.jsx | Server bays, queue lanes, entity tokens |
| StepLog | src/ui/execute/index.jsx | Phase-tagged event log — working |
| EntityTable | src/ui/execute/index.jsx | Entity status table — working |
| Run history table | src/ui/execute/index.jsx | Last 20 runs displayed |
| saveStatus banner | src/ui/execute/index.jsx | saving/saved/error states |
| Supabase auth + session | src/App.jsx, src/db/supabase.js | Auth listener working |
| Model CRUD wrappers | src/db/models.js | Working |
| user_id on models | src/db/models.js | Multi-user isolation in place |

## Partial — Needs Extending or Fixing (~)

| Component | File | Problem | Sprint |
| --- | --- | --- | --- |
| C-scan restart rule | engine/index.js:121–142 | Pass-granularity, not event-granularity | S1 |
| ConditionBuilder AND/OR | editors/index.jsx | Flat chains only, no nesting | S2 |
| Operator filtering | editors/index.jsx | All operators shown — valueType not read | S2 |
| DropField Custom... | editors/index.jsx:144 | Feeds new Function() — must be removed | S1 |
| Stats panel | execute/index.jsx | Runs count always 0 | S2 |
| M/D/1 benchmark (mislabelled M/M/1) | tests/ | Uses Fixed dist, not Exponential | S1 |

## Absent — Build New (✗)

| Feature | Sprint |
| --- | --- |
| Seeded RNG | Sprint 1 |
| LIFO and Priority queue discipline in engine | Sprint 1 |
| Pre-run model validation | Sprint 1 |
| Phase C truncation warning | Sprint 1 |
| DistPicker (latent crash — missing import) | Sprint 1 |
| UI test environment (jsdom) | Sprint 2 |
| Per-C-event explicit priority field + drag-to-reorder | Sprint 2 |
| Attribute-based entity filter | Sprint 2 |
| Undo/redo | Sprint 2 |
| Unsaved-change warning | Sprint 2 |
| CSV import for distributions | Sprint 2 |
| Warm-up period (engine + UI) | Sprint 3 |
| Time-based termination (engine reads existing DB column) | Sprint 3 |
| Condition-based termination | Sprint 3 |
| Web Workers for engine | Sprint 4 |
| Multi-replication runner | Sprint 4 |
| Supabase real-time subscription | Sprint 4 |
| Running mean + 95% CI | Sprint 4 |
| React error boundaries | Sprint 5 |
| Model JSON export/import | Sprint 5 |
| Keyboard navigation / ARIA | Sprint 5 |
| First-run onboarding | Sprint 5 |

# Pre-Sprint: Project Setup

Complete once before Sprint 1. These place the new reference documents into the project and confirm the existing codebase is in a runnable state.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Place CLAUDE.md in project root (replaces generic CLAUDE_WORKFLOW.md) | cp CLAUDE.md /project/ |
| ☐ | Place docs/addition1_entity_model.md | cp addition1_entity_model.md /project/docs/ |
| ☐ | Place ADR-001 and ADR-002 in docs/decisions/ | cp ADR-00*.md /project/docs/decisions/ |
| ☐ | Create .env.example with VITE_SUPABASE_URL and VITE_SUPABASE_ANON_KEY | manual |
| ☐ | Confirm npm run dev starts without errors | npm run dev |
| ☐ | Confirm npm test passes all ~120 existing engine tests | npm test |

▶ Pre-Sprint Orientation [Run in: Claude Code (terminal)]

Read CLAUDE.md and docs/addition1_entity_model.md in full. Do not write any code. This project has an existing working application. Before Sprint 1 begins, confirm: 1. You have read CLAUDE.md in full 2. You have read docs/addition1_entity_model.md in full 3. Run: npm test — report how many tests pass and fail 4. Run: npm run dev — confirm it starts without errors 5. Confirm which files must NOT be rewritten: - src/engine/index.js (Three-Phase loop — correct structure) - src/engine/macros.js (five macros — correct) - src/ui/editors/index.jsx (editors — extend, do not replace) - src/ui/execute/index.jsx (run panel — extend, do not replace) - src/db/models.js (CRUD wrappers — extend, do not replace) Report result of each check. Flag anything that blocks Sprint 1.

| SPRINT 1 | Engine Safety & Correctness Goal: Fix every issue that causes incorrect or misleading results. All fixes modify existing files — no new architecture. |
| --- | --- |

| Status ⬜ Not started | Started — | Completed — | Exit gate M/M/1 benchmark exits 0 |
| --- | --- | --- | --- |

Sprint 1 rule Every task reads the target file first and shows the current code before proposing a change. All ~120 existing engine tests must pass after every task.

▶ Sprint 1 Planning [Run in: claude.ai]

We are starting Sprint 1 of DES Studio. The existing app has a working Three-Phase engine, five correct macros, and form-based editors for all five model element types. Sprint 1 fixes correctness and security issues in existing code. It does NOT build new features or replace working components. Audit findings to fix (with file locations): C1 — new Function() eval: conditions.js:76, macros.js:220 C3 — C-scan restart: engine/index.js:121–142 C2 — LIFO/Priority ignored: entities.js:84–88 C7 — Math.random(): distributions.js:84, phases.js:93,136 C5 — No pre-run validation: execute/index.jsx:141–147 C6 — Stale B-Event refs: phases.js:91,125 C4 — Silent Phase C cap: engine/index.js:121 C10 — Missing type=number: editors/index.jsx:171,241,731 C11 — DistPicker crash: components.jsx (missing import) Task order (strict — do not reorder): F1.1 — Remove new Function() from conditions.js, macros.js, editors F1.2 — Fix C-scan restart rule in engine/index.js F1.3 — Implement LIFO/Priority in entities.js waitingOf() F1.4 — Add seeded RNG; thread through buildEngine() F1.5 — Add validateModel(); fix C6, C10 F1.6 — Surface Phase C truncation; fix DistPicker import F1.7 — Fix M/M/1 benchmark (currently M/D/1); confirm exits 0 The ~120 existing tests must pass after every task. Flag risks and dependencies.

F1.1 Remove new Function() Eval

Audit: ~ exists in conditions.js, macros.js, editors — must be removed Action: Fix existing files Files: conditions.js:76 · macros.js:220 · editors/index.jsx:144–149 Status: ⬜

▶ F1.1 — Remove new Function() Eval [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Task F1.1 of Sprint 1. Read these existing files before writing anything: - src/engine/conditions.js (find new Function() at line 76) - src/engine/macros.js (find new Function() at line 220) - src/ui/editors/index.jsx (find Custom... / DropField at 144–149) Show me the exact current code at each location. Build the safe evaluator inside the existing conditions.js. It evaluates predicate JSON (docs/addition1_entity_model.md Section 4): - Resolve Entity.attr, Resource.id.status, Queue.id.length from state - Apply operators by valueType - Handle AND/OR compound predicates In editors/index.jsx: - Remove Custom... option from DropField - Fix DropField:131 auto-activate on unknown stored value Write tests/engine/conditions.test.js BEFORE implementing. Include: security test where variable = 'process.exit' must not execute. Confirm test FAILS on current code. Implement. Confirm PASSES. Confirm all ~120 existing tests still pass.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | grep -r "new Function" src/ returns nothing | grep -r "new Function" src/ |
| ☐ | grep -r "eval(" src/ returns nothing | grep -r "eval(" src/ |
| ☐ | Custom... absent from DropField | search editors/index.jsx |
| ☐ | tests/engine/conditions.test.js passes (incl. security test) | npm test -- conditions |
| ☐ | All ~120 existing engine tests still pass | npm test |

F1.2 Fix C-Scan Restart Rule

Audit: ~ Phase C exists — restart rule is wrong granularity (no break on fire) Action: Add break inside existing for-loop Files: engine/index.js:121–142 Status: ⬜

▶ F1.2 — Fix C-Scan Restart Rule [Run in: Claude Code (terminal)]

Re-read CLAUDE.md Section 4. Task F1.2. Read src/engine/index.js lines 115–150. Show me the exact current Phase C loop code. The outer while(cFired) loop is correct (audit confirmed). The problem: when a C-Event fires, the for-loop continues to the next C-Event rather than restarting from Priority 1. Fix: one break statement after fireCEvent() in the for-loop. Write the unit test first (add to tests/engine/three-phase.test.js): Two C-Events: Priority 1 starts false, becomes true after P2 fires. Expected: P1 fires on restart pass. Current (wrong): P1 skipped. Confirm test FAILS. Add break. Confirm test PASSES. Confirm all existing tests still pass.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | break added after fireCEvent() in for-loop | code review engine/index.js |
| ☐ | New test fails on pre-fix code (document output) | git stash && npm test -- three-phase |
| ☐ | New test passes after fix | npm test -- three-phase |
| ☐ | All existing tests still pass | npm test |

F1.3 Implement Queue Discipline in Engine

Audit: ✗ LIFO/Priority stored in model but engine never reads q.discipline Action: Extend waitingOf() in existing entities.js Files: entities.js:84–88 Status: ⬜

▶ F1.3 — Implement Queue Discipline [Run in: Claude Code (terminal)]

Re-read CLAUDE.md Section 6. Task F1.3. Read src/engine/entities.js — show me waitingOf() current code. Confirm: q.discipline is never read (audit finding). Extend waitingOf() to read q.discipline: FIFO: sort ascending by arrivalTime (already done — keep it) LIFO: sort descending by arrivalTime PRIORITY: sort ascending by Entity.priority; FIFO tiebreaker Write tests in tests/engine/entities.test.js: - FIFO selects smallest arrivalTime - LIFO selects largest arrivalTime - PRIORITY selects smallest priority value - PRIORITY tiebreaker: equal priority → smallest arrivalTime - Entity filter excludes non-matching entities before discipline No UI changes needed — QueueEditor already stores discipline correctly. This is engine-only. Confirm all existing tests still pass.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | waitingOf() reads q.discipline | code review entities.js |
| ☐ | LIFO and PRIORITY sort logic implemented | code review |
| ☐ | FIFO tiebreaker on equal PRIORITY values | code review |
| ☐ | Five new tests pass | npm test -- entities |
| ☐ | All existing tests still pass | npm test |

F1.4 Add Seeded RNG

Audit: ✗ Math.random() throughout — acknowledged gap (test.todo in engine tests) Action: Add mulberry32 to distributions.js; thread through buildEngine() Files: distributions.js:84 · phases.js:93,136 Status: ⬜

▶ F1.4 — Add Seeded RNG [Run in: Claude Code (terminal)]

Re-read CLAUDE.md Section 9.2. Task F1.4. Run: grep -rn "Math.random" src/engine/ List every file and line. All need replacing. Add mulberry32 to the existing distributions.js: function mulberry32(seed) { return function() { seed ¦= 0; seed = seed + 0x6D2B79F5 ¦ 0; var t = Math.imul(seed ^ seed >>> 15, 1 ¦ seed); t = t + Math.imul(t ^ t >>> 7, 61 ¦ t) ^ t; return ((t ^ t >>> 14) >>> 0) / 4294967296; } } Update buildEngine(): buildEngine(model, seed, maxCycles = 500) Pass seeded rng to all samplers in existing phases.js and distributions.js. Add tests to tests/engine/distributions.test.js: - Same seed → identical 100-sample sequence - Different seeds → different sequences Extend existing execute/index.jsx: add seed input field. Pass seed into buildEngine(). Persist seed to runs table. Confirm: grep -rn "Math.random" src/engine/ returns nothing.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | mulberry32 added to existing distributions.js | code review |
| ☐ | buildEngine(model, seed, maxCycles) signature updated | code review |
| ☐ | Math.random() absent from src/engine/ | grep -rn "Math.random" src/engine/ |
| ☐ | Reproducibility tests pass | npm test -- distributions |
| ☐ | Seed field in existing Execute panel | manual UI test |
| ☐ | Seed persisted to runs table | Supabase inspection |

F1.5 Pre-Run Model Validation

Audit: ✗ buildEngine() called directly with no validation Action: Add validateModel() before buildEngine() in existing execute panel Files: execute/index.jsx:141–147 · editors/index.jsx:171,241,731 Status: ⬜

▶ F1.5 — Pre-Run Model Validation [Run in: Claude Code (terminal)]

Re-read CLAUDE.md Section 8 + docs/addition1_entity_model.md Section 7. Task F1.5. Read execute/index.jsx lines 135–155 — show Run button handler. Read editors/index.jsx lines 171, 241, 731 — show distribution inputs. Add validateModel(model) — can go in src/engine/validation.js (new file) or be added to existing engine/index.js. Implement V1–V10 from docs/addition1_entity_model.md Section 7. Extend execute/index.jsx (do not replace): - Call validateModel() before buildEngine() - Blocking errors: disable Run, show errors in relevant editor tab - V11 warning: Run proceeds, amber banner shown Fix in existing editors/index.jsx: - Add type="number" to inputs at lines 171, 241, 731 - B-Event deletion guard (C6): warn when deleting referenced event Confirm all existing tests still pass.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | validateModel() implements V1–V10 | npm test -- validation |
| ☐ | Run disabled on validation failure | manual UI test |
| ☐ | Errors shown inline in editor tabs | manual UI test |
| ☐ | type="number" at lines 171, 241, 731 | code review editors/index.jsx |
| ☐ | B-Event deletion guard warns on dangling refs | manual UI test |
| ☐ | All existing tests still pass | npm test |

F1.6 Surface Phase C Truncation + Fix DistPicker

Audit: ✗ / ✗ C4: cap exists but silent · C11: DistPicker crashes on render Action: Extend existing engine; fix existing DistPicker import Files: engine/index.js:121 · shared/components.jsx Status: ⬜

▶ F1.6 — Phase C Truncation + DistPicker [Run in: Claude Code (terminal)]

Task F1.6. Two fixes in existing files. FIX 1 — Phase C truncation (C4): Read engine/index.js around line 121. Show me the current 100-pass cap code. - Raise cap from 100 to 500 - Add warning to results object when cap is hit - Extend execute/index.jsx to show amber banner on warning FIX 2 — DistPicker crash (C11): Read src/ui/shared/components.jsx. Show me the DistPicker import section. - Add the missing DISTRIBUTIONS import - Confirm picker sources types from registry (CLAUDE.md Section 9.2) After both fixes: npm run dev — no console errors on load Open model → open distribution picker — no crash Confirm all existing tests still pass.

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Phase C cap raised to 500 | code review engine/index.js |
| ☐ | Warning in results object when cap hit | engine unit test |
| ☐ | Amber banner in Execute panel on warning | manual UI test |
| ☐ | DistPicker renders without crash | npm run dev + manual |
| ☐ | DistPicker sources from registry (not hardcoded) | code review |
| ☐ | All existing tests still pass | npm test |

F1.7 Fix M/M/1 Benchmark

Audit: ~ Benchmark exists but uses Fixed service dist (M/D/1) — mislabelled M/M/1 Action: Fix service distribution in existing benchmark file Files: tests/ (find benchmark file) Status: ⬜

Sprint 1 exit gate Sprint 1 is NOT complete until this benchmark exits 0. Do not move to Sprint 2 without running and passing this.

▶ F1.7 — Fix M/M/1 Benchmark [Run in: Claude Code (terminal)]

Task F1.7 — Sprint 1 exit gate. Find the existing benchmark file in tests/. Show me the current service distribution configuration. The audit found: service dist is Fixed (deterministic) — M/D/1, not M/M/1. Fix: change service distribution to Exponential(rate=1.0). Correct parameters: λ = 0.9, μ = 1.0, ρ = 0.9 Analytical mean wait = ρ / (μ × (1 − ρ)) = 9.0 time units N = 10,000 arrivals, tolerance = 5%, fixed seed Exit 0 if within tolerance, exit 1 if not Run the benchmark. Report: simulated value, analytical, % error. Sprint 1 is not complete until this exits 0.

### Sprint 1 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | All ~120 existing tests + new tests pass | npm test |
| ☐ | C-scan restart test passes | npm test -- three-phase |
| ☐ | Seeded RNG reproducibility test passes | npm test -- distributions |
| ☐ | Condition evaluator security test passes | npm test -- conditions |
| ☐ | Queue discipline tests pass | npm test -- entities |
| ☐ | M/M/1 benchmark exits 0 — record % error: _____ | node tests/[benchmark-file] |
| ☐ | new Function() absent from codebase | grep -r "new Function" src/ |
| ☐ | Math.random() absent from src/engine/ | grep -rn "Math.random" src/engine/ |
| ☐ | Production build succeeds | npm run build |

▶ Sprint 1 Retrospective [Run in: claude.ai]

Sprint 1 of DES Studio is complete. What was fixed: [paste completed feature list with file locations] M/M/1 benchmark result: [simulated value, analytical, % error] Test count: [existing tests still passing + new tests added] Issues encountered: [any drift corrections or unexpected findings] Current CLAUDE.md: [paste] Questions: 1. Were any decisions made about existing code that need an ADR? 2. Did any existing tests need updating (legitimate change)? 3. Did Sprint 1 uncover any gaps beyond the audit findings? 4. What should Sprint 2 prioritise?

| SPRINT 2 | UI Editor Completeness Goal: Extend existing editor components to be fully correct. All existing editors remain — this sprint extends them. |
| --- | --- |

Prerequisite Sprint 1 exit gate must pass before Sprint 2 begins. Confirm: npm test -- --run && node tests/[benchmark]

▶ Sprint 2 Planning [Run in: claude.ai]

We are starting Sprint 2 of DES Studio. Completed in Sprint 1: [paste] The existing app has working editors for all five model element types. Sprint 2 extends them — it does not replace them. Features (all extend existing files unless stated as new): F2.1 — Configure jsdom for UI tests (new: vite.config.js extension) F2.2 — Extend ConditionBuilder: operator filtering by valueType F2.3 — Extend ConditionBuilder: compound AND/OR with precedence display F2.4 — Extend CEventEditor + engine: attribute-based entity filter F2.5 — Extend CEventEditor: explicit priority field + drag-to-reorder F2.6 — Fix ConditionBuilder token list stale after prop change (C8) F2.7 — Add undo/redo to model editor F2.8 — Add unsaved-change warning to navigation F2.9 — Extend DistPicker: CSV import F2.10 — Fix ModelCard owner null; fix version tag hardcoded v6 Definition of done: - npm test -- ui runs with no failures - Type-mismatched predicate impossible to construct - npm run build succeeds

F2.1 UI Test Environment (jsdom)

Audit: ✗ absent Action: Extend vite.config.js + create tests/setup.js Files: vite.config.js Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.1.

F2.2 ConditionBuilder Operator Filtering

Audit: ~ operators shown but not filtered by valueType Action: Extend existing ConditionBuilder Files: editors/index.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.2.

F2.3 ConditionBuilder Compound AND/OR

Audit: ~ flat chains only — no nesting or precedence display Action: Extend existing ConditionBuilder Files: editors/index.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.3.

F2.4 Attribute-Based Entity Filter

Audit: ✗ type-level only — no attr filter Action: Extend CEventEditor + entities.js Files: editors/index.jsx · entities.js Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.4.

F2.5 C-Event Priority + Drag-to-Reorder

Audit: ✗ implicit array order — undiscoverable Action: Extend existing CEventEditor Files: editors/index.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.5.

F2.6 ConditionBuilder Token Refresh

Audit: ✗ stale after prop change — missing hook dep Action: Fix dependency in existing ConditionBuilder Files: editors/index.jsx:495 Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.6.

F2.7 Undo/Redo

Audit: ✗ no history stack anywhere Action: Add to existing model state management Files: editors/index.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.7.

F2.8 Unsaved-Change Warning

Audit: ✗ Back button discards silently Action: Extend existing App.jsx navigation Files: App.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.8.

F2.9 DistPicker CSV Import

Audit: ✗ DistPicker now works (F1.6) — CSV not yet present Action: Extend existing DistPicker Files: shared/components.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.9.

F2.10 ModelCard + Version Tag Fix

Audit: ✗ owner=null hardcoded · v6 hardcoded Action: Fix two locations in existing files Files: App.jsx · execute/index.jsx Status: ⬜

See DES_Studio_Build_Plan.md for the full Claude Code prompt for F2.10.

### Sprint 2 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | All tests pass (engine + UI) | npm test -- --run |
| ☐ | UI test suite runs without failures | npm test -- ui |
| ☐ | Predicate Builder type-safety tests pass | npm test -- predicate-builder |
| ☐ | C-Event priority visible + no Custom... option | npm test -- c-event-editor |
| ☐ | DistPicker renders and accepts CSV | npm test -- dist-picker |
| ☐ | Production build succeeds | npm run build |

| SPRINT 3 | Experiment Controls Goal: Warm-up, termination conditions, and unified experiment panel. Engine reads the existing max_simulation_time DB column. |
| --- | --- |

Audit note Key audit finding: max_simulation_time column already exists in DB schema. Engine never reads it. Time-based termination is a two-part fix: read existing column in engine + add UI controls.

## Features

| Feature | Title | Audit | Action | Status |
| --- | --- | --- | --- | --- |
| F3.1 | Warm-up period — engine + UI | ✗ | Extend engine/index.js + execute/index.jsx | ⬜ |
| F3.2 | Time-based termination — engine reads existing DB column | ✗ | Extend engine/index.js (reads max_simulation_time) | ⬜ |
| F3.3 | Condition-based termination — new predicate per Phase A | ✗ | Extend engine/index.js + reuse ConditionBuilder | ⬜ |
| F3.4 | Unified experiment panel | ✗ | Extend existing execute/index.jsx | ⬜ |
| F3.5 | Warm-up audit trail in existing StepLog | ✗ | Extend existing StepLog in execute/index.jsx | ⬜ |
| F3.6 | DB layer tests (user_id isolation) | ✗ | New: tests/db/models.test.js — tests existing models.js | ⬜ |
| F3.7 | Engine test completion (fill gaps) | ~ | Extend existing engine test files — do not rewrite | ⬜ |
| F3.8 | ADR-002 resolution | ✗ | Decide public model run permissions — update existing ADR-002.md | ⬜ |

## Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Warm-up exclusion unit test: fails before, passes after | npm test -- warmup |
| ☐ | Condition termination halts correctly | npm test -- termination |
| ☐ | DB isolation tests confirm user_id filter | npm test -- db |
| ☐ | M/M/1 benchmark still exits 0 | node tests/[benchmark] |
| ☐ | All tests pass | npm test -- --run |

| SPRINT 4 | Replication & Results Goal: N parallel replications via Web Workers. Supabase real-time streaming. Live CI dashboard. |
| --- | --- |

Audit note The existing runs table has replications column (always written as 1) and max_simulation_time (exists but unused). Both get properly populated in this sprint.

## Features

| Feature | Title | Audit | Action | Status |
| --- | --- | --- | --- | --- |
| F4.1 | Web Worker engine wrapper | ✗ | New: src/engine/worker.js wraps existing buildEngine() | ⬜ |
| F4.2 | Multi-replication runner (N workers, independent seeds) | ✗ | New: src/engine/replication-runner.js | ⬜ |
| F4.3 | Supabase real-time subscription | ✗ | Extend existing execute/index.jsx — add channel subscription | ⬜ |
| F4.4 | Running mean + 95% CI (t-dist for N<30) | ✗ | New: src/engine/statistics.js | ⬜ |
| F4.5 | Live CI dashboard in existing Execute panel | ✗ | Extend existing execute/index.jsx results section | ⬜ |

## Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | UI stays responsive during 100-replication run | manual test |
| ☐ | CI formula unit tests pass | npm test -- statistics |
| ☐ | 30 M/M/1 reps — CI contains 9.0 | manual verification |
| ☐ | replications column now populated correctly | Supabase inspection |
| ☐ | All tests pass | npm test -- --run |

| SPRINT 5 | Polish, Export & Production Goal: Production-ready: error handling, import/export, accessibility, and guided onboarding. |
| --- | --- |

Audit note All features in this sprint are new additions to the existing application. The existing VisualView, StepLog, and EntityTable must be preserved and wrapped in error boundaries.

## Features

| Feature | Title | Audit | Action | Status |
| --- | --- | --- | --- | --- |
| F5.1 | React error boundaries | ✗ | New — wraps existing VisualView, StepLog, EntityTable | ⬜ |
| F5.2 | Model export to JSON | ✗ | New button in existing ModelDetail | ⬜ |
| F5.3 | Model import from JSON | ✗ | New button in existing model library | ⬜ |
| F5.4 | Results export (CSV or print-PDF) | ✗ | New button in existing Execute panel | ⬜ |
| F5.5 | Fix stats panel (runs count = 0) | ~ | Fix model.stats never populated in existing db/models.js | ⬜ |
| F5.6 | Fix avg_service_time column (C9) | ~ | Fix value written at existing db/models.js:127 | ⬜ |
| F5.7 | Keyboard navigation + ARIA | ✗ | Extend all existing UI components | ⬜ |
| F5.8 | First-run onboarding | ✗ | New — welcome panel + pre-built M/M/1 model | ⬜ |

## Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Zero console errors in any workflow path | manual full workflow |
| ☐ | Keyboard-only: complete full simulation run | manual accessibility test |
| ☐ | Export → import round-trip succeeds | manual test |
| ☐ | Lighthouse accessibility >= 85 | Lighthouse report |
| ☐ | All tests pass | npm test -- --run |
| ☐ | Production build succeeds | npm run build |

# Deferred Features Register

Record features moved from their original sprint. Update whenever a deferral is agreed.

| Feature | Original sprint | Deferred to | Reason | Status |
| --- | --- | --- | --- | --- |
| (add rows as deferrals occur) |  |  |  |  |

# Open Architectural Decisions

| ADR | Question | Needed by | Status |
| --- | --- | --- | --- |
| ADR-002 | Public model run permissions | Sprint 3 F3.8 | ⬜ Open |
| (add rows as new questions arise) |  |  |  |

# Known Issues Tracker

All eleven audit findings. Update status column as each is fixed.

| # | Severity | Finding | File | Sprint | Status |
| --- | --- | --- | --- | --- | --- |
| C1 | Critical | new Function() eval — XSS | conditions.js:76 | S1 F1.1 | ⬜ |
| C2 | Critical | LIFO/Priority ignored by engine | entities.js:84–88 | S1 F1.3 | ⬜ |
| C3 | High | C-scan restart pass-granularity | engine/index.js:121 | S1 F1.2 | ⬜ |
| C4 | High | Phase C truncation silent | engine/index.js:121 | S1 F1.6 | ⬜ |
| C5 | High | No pre-run validation | execute/index.jsx:141 | S1 F1.5 | ⬜ |
| C6 | Medium | Stale B-Event refs after delete | phases.js:91,125 | S1 F1.5 | ⬜ |
| C7 | Medium | No seeded RNG | distributions.js:84 | S1 F1.4 | ⬜ |
| C8 | Low | ConditionBuilder tokens stale | editors/index.jsx:495 | S2 F2.6 | ⬜ |
| C9 | Low | avg_service_time mismatch | db/models.js:127 | S5 F5.6 | ⬜ |
| C10 | Low | Distribution inputs missing type=number | editors/index.jsx:171 | S1 F1.5 | ⬜ |
| C11 | Low | DistPicker ReferenceError | components.jsx | S1 F1.6 | ⬜ |