PROFESSIONAL DES TOOL UI Remediation & Feature Development Sprint Development Plan ¦ v2.0

| Methodology Three-Phase DES (A/B/C) | Stack React · FastAPI · SimPy · Supabase | Date 30 April 2026 |
| --- | --- | --- |

# 1. Executive Summary

This document defines the structured sprint plan for remediating identified UI deficiencies and delivering outstanding features in the Professional Discrete Event Simulation (DES) Tool. The tool implements the Three-Phase Method (A/B/C) with iterative C-Scan and is built on a TypeScript/React frontend, FastAPI/SimPy backend, and Supabase persistence layer.

The plan follows the two-Claude mental model: claude.ai drives planning, architecture review, and sprint retrospectives; Claude Code (terminal) executes implementation, runs tests, and iterates on working code. Each sprint is time-boxed to 3–5 features, bounded by explicit completion gates that prevent technical debt from compounding.

## 1.1  Remediation Philosophy

- Structured over Free-Text: All UI inputs use predicate builders, dropdowns, and type-safe controls — never raw text fields that permit invalid model logic.

- Simulation Correctness First: Visual designer changes must preserve Three-Phase execution semantics. Any UI refactor is validated against known simulation benchmarks before merge.

- Progressive Disclosure: Advanced configuration (priority overrides, warm-up conditions, replication parameters) is surfaced contextually rather than cluttering the primary canvas.

- Streaming-Aware UX: Result panels are designed around real-time data arrival from Supabase replication streams, not batch-load patterns.

## 1.2  Sprint Roadmap Summary

| # | Sprint | Focus | Key Deliverable | Est. Weeks |
| --- | --- | --- | --- | --- |
| S1 | Foundation & Visual Designer | DAG canvas stability, node CRUD, entity property schema | Stable React Flow canvas with full node lifecycle | 2 |
| S2 | Predicate Builder & Validation | Structured condition editor, type-safe inputs, reference integrity | Working predicate builder replacing all free-text logic fields | 2 |
| S3 | Execution Engine Integration | Three-Phase loop, C-Scan priority, restart rule, SimPy workers | End-to-end single replication run from UI to results | 2 |
| S4 | Parallel Replication & Streaming | Multi-worker orchestration, Supabase streaming, CI display | Live confidence interval dashboard with N parallel replications | 2 |
| S5 | Termination, Warm-Up & Statistics | Warm-up period control, run-duration conditions, stat collection | Configurable experiment parameters with correct steady-state stats | 1–2 |
| S6 | Polish, Accessibility & Export | UX polish, error states, PDF/JSON export, keyboard navigation | Production-ready UI with export and accessibility compliance | 1–2 |

# 2. Pre-Sprint: CLAUDE.md Generation

Before any Claude Code session, generate the CLAUDE.md file in claude.ai. This is the architectural contract that governs every subsequent sprint.

▶ CLAUDE.md Generation Prompt [Run in: claude.ai]

I'm building a Professional Discrete Event Simulation (DES) Tool. Help me create a comprehensive CLAUDE.md for the project. ## App Summary A browser-based DES modelling tool implementing the Three-Phase Method (A/B/C) with iterative C-Scan. Users visually design entity lifecycle DAGs, configure structured simulation logic, and observe parallel replication results in real-time. ## Tech Stack - Language: TypeScript (frontend), Python 3.11 (backend) - Frontend Framework: React 18 with React Flow for DAG canvas - API: FastAPI with background tasks for parallel SimPy workers - Database: Supabase (PostgreSQL + real-time replication) - Styling: Tailwind CSS + shadcn/ui - State: Zustand for canvas/model state - Deployment: Vercel (frontend), Fly.io (FastAPI workers) ## Key Features (MVP) 1. Visual DAG designer: Source, Queue, Activity, Sink nodes 2. Structured Predicate Builder for C-Event conditions (no free-text) 3. Three-Phase simulation engine with iterative C-Scan and restart rule 4. Parallel replication with real-time streaming CI results to Supabase 5. Warm-up period control and configurable termination conditions ## Constraints & Preferences - All simulation model data flows through /lib/model.ts — never inline - Predicate Builder must enforce type safety (numeric vs string comparisons) - React Flow nodes are custom components — never use default node shapes - All DB access through /lib/db.ts - Three-Phase execution semantics are documented in /docs/three-phase.md; any engine change must reference this document - No class components; always functional React with hooks - Mobile-first responsive design is NOT required; target 1280px+ displays Please output a complete CLAUDE.md with: project overview, tech stack, file structure conventions, coding standards, environment variables needed, common commands, database schema summary, and a "Do / Don't" section.

⚠ Critical Rule The CLAUDE.md must include an explicit section on Three-Phase Method semantics. Without this, Claude Code will implement generic SimPy patterns that violate the required A/B/C execution order and the C-Scan restart rule.

SPRINT 1 — Foundation & Visual DAG Designer

| SPRINT 1 | Foundation & Visual DAG Designer Goal: Establish a stable, validated React Flow canvas with full node lifecycle management and a correct entity property schema. |
| --- | --- |

## Features

| Feature | Description | Effort | Risk | Dependencies |
| --- | --- | --- | --- | --- |
| F1.1 | Scaffold project: install dependencies, verify dev server, create folder structure per CLAUDE.md | S | Low | CLAUDE.md complete |
| F1.2 | Custom React Flow node components: Source, Queue, Activity, Sink — with distinct visual styling and port configuration | M | Low | F1.1 |
| F1.3 | Node CRUD panel: add, rename, delete, and duplicate nodes with undo/redo support (Zustand store) | M | Med | F1.2 |
| F1.4 | Entity property schema editor: define typed attributes (string, number, boolean) with default values per entity class | M | Med | F1.3 |
| F1.5 | DAG validation layer: detect cycles, disconnected subgraphs, missing Source/Sink, and display inline error markers | L | Med | F1.2, F1.3 |

## Sprint Planning Prompt

▶ Sprint 1 Planning [Run in: claude.ai]

We are starting Sprint 1 of the Professional DES Tool. Completed: None — this is Sprint 1. Sprint 1 Goal: Stable React Flow canvas with custom node types, node lifecycle management, entity schema editor, and DAG validation. Features: F1.1 — Project scaffold and dependency verification F1.2 — Custom node components (Source, Queue, Activity, Sink) F1.3 — Node CRUD panel with Zustand state and undo/redo F1.4 — Entity property schema editor (typed attributes) F1.5 — DAG validation layer with inline error markers Definition of done for Sprint 1: - npx tsc --noEmit passes with zero errors - npm run lint passes with zero errors - All four node types render correctly at 1280px viewport - Cycle detection correctly flags invalid DAGs - Entity schema persists through page refresh (Supabase) Break each feature into implementation steps. Flag dependencies between features. Identify risks before we start.

## Sprint Start Prompt

▶ Sprint 1 Start [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Sprint 1 goal: Stable React Flow canvas with custom node types, node CRUD, entity property schema, and DAG validation. Start with F1.1. Before writing any code: 1. Confirm the folder structure you will create 2. List all npm/pip packages to install 3. Identify any environment variables needed for Supabase Then scaffold the project per CLAUDE.md conventions. Do not implement any features yet — confirm orientation first.

## Mid-Sprint Check-in Prompt (after each feature)

▶ F1.x Complete — Proceed to F1.(x+1) [Run in: Claude Code (terminal)]

Feature F1.[X] is complete. Before moving to F1.[X+1]: 1. Run: npx tsc --noEmit — report any errors 2. Run: npm run lint — fix all warnings before continuing 3. Summarise what files were created or modified 4. Confirm F1.[X] meets the Sprint 1 definition of done 5. Flag any decisions made that could affect F1.[X+1] Then proceed to F1.[X+1].

## Sprint 1 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | TypeScript compiles — zero errors | npx tsc --noEmit |
| ☐ | Lint passes — zero errors | npm run lint |
| ☐ | Production build succeeds | npm run build |
| ☐ | All four node types render at 1280px | Visual / Storybook check |
| ☐ | Cycle detection flags circular DAGs | Manual test — create cycle |
| ☐ | Entity schema persists on refresh | Supabase table inspection |
| ☐ | Undo/redo works across node operations | Manual test — 5 ops |
| ☐ | CLAUDE.md still accurate | Review & update if needed |
| ☐ | Schema.sql updated for entity_schema table | Manual check |
| ☐ | Git committed with clean working tree | git status |

SPRINT 2 — Predicate Builder & Structured Validation

| SPRINT 2 | Predicate Builder & Structured Validation Goal: Replace all free-text logic entry with a type-safe Predicate Builder that enforces reference integrity and operator correctness. |
| --- | --- |

## Features

| Feature | Description | Effort | Risk | Dependencies |
| --- | --- | --- | --- | --- |
| F2.1 | Predicate Builder UI component: variable picker (auto-complete from entity schema), operator dropdown (filtered by type), value input (validated against type) | L | High | F1.4 entity schema |
| F2.2 | Compound condition support: AND/OR logical grouping of predicates with visual nesting indicator | M | Med | F2.1 |
| F2.3 | Activity node configuration panel: attach C-Event condition (Predicate Builder), set Manual Priority (1–N integer), assign resource to seize/release | M | Med | F2.1, F1.2 |
| F2.4 | Filtered entity selection: Conditional Filter (entity-level predicate) + Queue Rule picker (FIFO/LIFO/Priority) per Activity node | M | Med | F2.3 |
| F2.5 | Model serialisation: export the complete DAG + predicates + priorities as validated JSON (matching execution engine schema) | M | Low | F2.3, F2.4 |

## Sprint 2 Planning Prompt

▶ Sprint 2 Planning [Run in: claude.ai]

We are starting Sprint 2 of the Professional DES Tool. Completed in Sprint 1: - Custom React Flow nodes (Source, Queue, Activity, Sink) - Node CRUD panel with Zustand and undo/redo - Entity property schema editor - DAG validation layer Sprint 2 Goal: Replace all free-text logic entry with a type-safe Predicate Builder. Users must never be able to create a condition that compares a numeric queue length to a string value. Features: F2.1 — Predicate Builder component (variable + operator + value) F2.2 — Compound condition support (AND/OR nesting) F2.3 — Activity configuration panel with C-Event and priority F2.4 — Filtered entity selection (Conditional Filter + Queue Rule) F2.5 — Full model JSON serialisation for engine consumption Definition of done: - It is impossible to construct a type-mismatched predicate - Priority field only accepts integers 1–N - Serialised JSON passes JSON Schema validation against engine spec - npx tsc --noEmit and npm run lint pass Flag any risks around the predicate builder's interaction with the entity schema defined in Sprint 1.

## Sprint 2 Start Prompt

▶ Sprint 2 Start [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Sprint 2 goal: Type-safe Predicate Builder replacing all free-text logic inputs in the DES tool. Start with F2.1 — the Predicate Builder component. Before writing code: 1. Read src/types/index.ts and src/lib/model.ts 2. Read the entity schema data structures from Sprint 1 3. Describe the component tree you will create 4. Describe how type-filtering of operators will work (e.g. numeric entity attributes show <, >, =, !=; string attributes show ==, !=, contains) 5. Ask any questions that would block implementation Only build F2.1. Do not implement F2.2 until F2.1 is confirmed.

## Predicate Builder Explain-Before-Build Prompt

▶ Explain Before Build — Predicate Builder [Run in: Claude Code (terminal)]

Before implementing F2.1 (Predicate Builder), explain: 1. The component hierarchy (parent → child components) 2. How variable options are sourced from the entity schema store 3. How operator options are filtered based on the selected variable type 4. How the value input changes widget type (number input vs text vs dropdown) based on the variable type 5. The TypeScript interface for a single Predicate and a CompoundPredicate 6. How the built predicate is stored in Zustand Provide code outlines (interfaces + component signatures) only. I will confirm before you begin implementation.

## Sprint 2 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Type mismatch predicates are impossible to construct | Manual adversarial test |
| ☐ | Compound AND/OR conditions render and serialise correctly | Manual test + JSON inspect |
| ☐ | Priority field rejects non-integer and out-of-range values | Manual boundary test |
| ☐ | Serialised JSON validates against engine JSON Schema | npx ajv validate -s engine-schema.json |
| ☐ | TypeScript compiles — zero errors | npx tsc --noEmit |
| ☐ | Lint passes | npm run lint |
| ☐ | Production build succeeds | npm run build |
| ☐ | CLAUDE.md updated with Predicate Builder conventions | Review & update |
| ☐ | Git committed | git status |

SPRINT 3 — Execution Engine Integration (Three-Phase Method)

| SPRINT 3 | Execution Engine Integration Goal: Wire the frontend model to the FastAPI/SimPy backend and execute a single-replication Three-Phase simulation with results returned to the UI. |
| --- | --- |

## Three-Phase Method Implementation Notes

The execution engine must implement the following loop precisely. Claude Code must reference /docs/three-phase.md at each implementation step.

LOOP:

Phase A  →  Clock advance: T_now = time of next scheduled B-Event

Phase B  →  Execute all B-Events scheduled at T_now

(deterministic: machine completions, arrivals, etc.)

Phase C  →  Iterative scan of all C-Events by Manual Priority (asc):

for each C-Event in priority order:

if condition is True:

execute C-Event actions (seize resource, schedule B-Event)

RESTART C-scan from Priority 1  ← THE RESTART RULE

(continue loop only when full scan finds no fireable C-Events)

UNTIL termination condition met

## Features

| Feature | Description | Effort | Risk | Dependencies |
| --- | --- | --- | --- | --- |
| F3.1 | FastAPI endpoint: POST /simulate/run accepts serialised model JSON, validates against engine schema, enqueues job, returns job_id | M | Low | F2.5 serialisation |
| F3.2 | SimPy Three-Phase execution loop: Phase A clock advance, Phase B bound-event execution, Phase C iterative conditional scan with restart rule | L | High | F3.1 |
| F3.3 | Resource state management within SimPy: IDLE/BUSY tracking per resource, seize/release mechanics, queue discipline enforcement (FIFO/LIFO/Priority) | M | High | F3.2 |
| F3.4 | Results collection: throughput, mean time in system, mean queue length, resource utilisation — written to Supabase on run completion | M | Med | F3.2, F3.3 |
| F3.5 | Frontend run panel: submit model, poll job status, display single-run results table on completion | S | Low | F3.1, F3.4 |

## Sprint 3 Planning Prompt

▶ Sprint 3 Planning [Run in: claude.ai]

We are starting Sprint 3 of the Professional DES Tool. Completed in Sprints 1–2: - React Flow DAG canvas with all node types - Predicate Builder with type-safe condition construction - Activity configuration (C-Event condition, priority, resource) - Full model JSON serialisation Sprint 3 Goal: End-to-end single replication from the UI through FastAPI to a SimPy Three-Phase engine, with results returned to the frontend. Features: F3.1 — FastAPI /simulate/run endpoint with job queuing F3.2 — SimPy Three-Phase loop (A/B/C) with restart rule F3.3 — Resource IDLE/BUSY state and queue discipline mechanics F3.4 — Results collection to Supabase F3.5 — Frontend run panel with status polling and results display CRITICAL: The Three-Phase restart rule (Section 3 of the spec) must be explicitly implemented — not approximated by SimPy's standard event loop. Flag if SimPy's native constructs conflict with this requirement. Definition of done: - A simple M/M/1 queue model produces mean wait times within 5% of the analytical solution for rho=0.7 over 10,000 arrivals - Results are visible in the frontend within 10 seconds of submission

## Three-Phase Engine Explain-Before-Build Prompt

▶ Explain Before Build — Three-Phase Engine [Run in: Claude Code (terminal)]

Before implementing F3.2 (Three-Phase SimPy loop), explain: 1. How you will represent the Phase C priority-ordered C-Event list 2. How the restart rule will be implemented in Python (SimPy's standard wait-on-resource does NOT implement restart; we need a manual scan loop) 3. How B-Events (bound, scheduled) differ from C-Events (conditional) in your data structures 4. How the Activity node's C-Event condition (from Predicate Builder) will be evaluated at runtime against the current SimPy environment state 5. A pseudocode sketch of the main simulation loop Reference /docs/three-phase.md throughout. Do not write code yet. I will confirm the approach before implementation begins.

## Sprint 3 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | M/M/1 mean wait within 5% of analytical (rho=0.7, N=10000) | Python benchmark script |
| ☐ | C-Scan restart rule fires on every C-Event activation | Debug log inspection |
| ☐ | Resource utilisation values are mathematically correct | Compare to M/M/1 theory |
| ☐ | Results persisted correctly in Supabase results table | Supabase table inspection |
| ☐ | Frontend displays results within 10s of submission | Manual timing test |
| ☐ | TypeScript and Python type checks pass | npx tsc --noEmit && mypy app/ |
| ☐ | Lint passes (frontend and backend) | npm run lint && ruff check app/ |
| ☐ | Git committed | git status |

SPRINT 4 — Parallel Replication & Real-Time Streaming

| SPRINT 4 | Parallel Replication & Real-Time Streaming Goal: Enable N parallel simulation replications with independent random seeds, streaming results to Supabase and displaying live confidence intervals on the frontend. |
| --- | --- |

## Features

| Feature | Description | Effort | Risk | Dependencies |
| --- | --- | --- | --- | --- |
| F4.1 | Replication configuration panel: set number of replications (N), confirm independent seed generation per worker | S | Low | F3.1 |
| F4.2 | FastAPI parallel worker orchestration: spawn N SimPy worker processes via ProcessPoolExecutor with unique seeds; non-blocking job queue | M | Med | F3.2, F4.1 |
| F4.3 | Background Supabase writer thread: decouple simulation execution from DB I/O — each worker streams partial results via background thread without blocking simulation loop | M | Med | F4.2 |
| F4.4 | Real-time Supabase subscription on frontend: subscribe to results table for job_id, update running mean and 95% CI as rows arrive | M | Med | F4.3 |
| F4.5 | Live CI dashboard: display running mean ± CI for each KPI (throughput, mean wait, utilisation) with convergence indicator and replication progress bar | L | Med | F4.4 |

## Sprint 4 Planning Prompt

▶ Sprint 4 Planning [Run in: claude.ai]

We are starting Sprint 4 of the Professional DES Tool. Completed in Sprints 1–3: - Full DAG designer with Predicate Builder - Three-Phase SimPy engine (single replication) - Results persisted to Supabase - Frontend run panel displaying single-run results Sprint 4 Goal: Parallel replication with live 95% CI streaming to the frontend dashboard. Features: F4.1 — Replication count configuration F4.2 — FastAPI ProcessPoolExecutor with independent seeds per worker F4.3 — Background Supabase writer thread (non-blocking from sim loop) F4.4 — Frontend Supabase real-time subscription per job_id F4.5 — Live CI dashboard with convergence indicators Key constraints: - Supabase writes must NOT block the simulation execution loop - Seeds must be fully independent per replication (no shared state) - CI calculation: use t-distribution for N < 30, normal for N >= 30 Definition of done: - 30 replications of the M/M/1 benchmark run concurrently - 95% CI for mean wait time contains the analytical value - CI narrows visibly on the dashboard as replications complete

## Sprint 4 Start Prompt

▶ Sprint 4 Start [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Sprint 4 goal: Parallel replication with Supabase streaming and live CI dashboard. Start with F4.2 — FastAPI parallel worker orchestration. Before writing code, read: - app/simulation/engine.py (Three-Phase loop from Sprint 3) - app/api/routes.py (existing /simulate/run endpoint) Explain: 1. How ProcessPoolExecutor will be integrated with FastAPI's async event loop without blocking 2. How worker processes receive the model JSON and seed 3. How partial results are streamed back to the main process I will confirm before implementation begins.

## Sprint 4 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | 30 replications run concurrently without blocking API | Load test: concurrent requests |
| ☐ | Each worker uses a unique, independent random seed | Log seed values across workers |
| ☐ | 95% CI contains M/M/1 analytical value (100 reps) | Statistical verification script |
| ☐ | Simulation loop not blocked by Supabase writes | Profile sim loop timing |
| ☐ | CI narrows visibly on dashboard in real time | Manual observation |
| ☐ | Progress bar accurately reflects replication count | Manual test |
| ☐ | TypeScript and Python checks pass | npx tsc --noEmit && mypy app/ |
| ☐ | Git committed | git status |

SPRINT 5 — Termination Conditions, Warm-Up & Statistical Controls

| SPRINT 5 | Termination, Warm-Up & Statistical Controls Goal: Implement configurable warm-up periods, dual termination modes (time-based and condition-based), and correct exclusion of warm-up data from statistics. |
| --- | --- |

## Features

| Feature | Description | Effort | Risk | Dependencies |
| --- | --- | --- | --- | --- |
| F5.1 | Warm-up period control: modeller sets a warm-up duration; statistics collectors reset at T_warmup automatically — warm-up data never enters KPI aggregation | M | High | F3.2 engine |
| F5.2 | Time-based termination: fixed Run Duration field with validation; simulation halts at T_now >= T_end | S | Low | F3.2 |
| F5.3 | Condition-based termination: logical termination condition using the Predicate Builder (e.g. entities_processed >= 1000); evaluated each Phase A advance | M | Med | F2.1, F3.2 |
| F5.4 | Experiment configuration panel: unified UI for warm-up, termination mode, and replication count with parameter validation before submission | M | Low | F5.1, F5.2, F5.3, F4.1 |
| F5.5 | Statistics audit trail: display warm-up boundary marker on result timeline; flag any replication where warm-up exceeded run duration | S | Low | F5.1, F4.5 |

## Sprint 5 Planning Prompt

▶ Sprint 5 Planning [Run in: claude.ai]

We are starting Sprint 5 of the Professional DES Tool. Completed in Sprints 1–4: - Full DAG designer with Predicate Builder - Three-Phase engine with parallel replication - Real-time CI dashboard Sprint 5 Goal: Configurable warm-up, dual termination modes, and correct steady-state statistical collection. Features: F5.1 — Warm-up period (statistics reset at T_warmup) F5.2 — Time-based termination (fixed Run Duration) F5.3 — Condition-based termination (Predicate Builder expression) F5.4 — Unified experiment configuration panel F5.5 — Statistics audit trail with warm-up boundary marker CRITICAL correctness requirement: Statistics collectors MUST be reset at T_warmup. Any KPI that includes observations from the warm-up period is a model error. This must be enforced in the SimPy engine, not the UI. Definition of done: - Warm-up reset confirmed via engine unit tests - Condition-based termination halts simulation correctly on predicate - Experiment panel validates that warm-up < run duration

## Sprint 5 Start Prompt

▶ Sprint 5 Start [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Sprint 5 goal: Warm-up period, termination conditions, and experiment configuration panel. Start with F5.1 — warm-up period implementation in the SimPy engine. Before writing code, read app/simulation/engine.py and explain: 1. Exactly where in the Three-Phase loop T_warmup will be checked 2. Which statistics collectors will be reset and how 3. How you will verify in a unit test that warm-up data is excluded Write unit tests for F5.1 before writing the implementation. (Test-first for all engine changes in this sprint.)

## Sprint 5 Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Warm-up exclusion verified by unit test (bimodal mean test) | pytest app/tests/test_warmup.py |
| ☐ | Time-based termination halts at correct clock time | Unit test |
| ☐ | Condition termination halts when predicate becomes True | Integration test |
| ☐ | Experiment panel rejects warm-up >= run duration | UI validation test |
| ☐ | Audit trail shows warm-up boundary on result timeline | Visual inspection |
| ☐ | TypeScript and Python checks pass | npx tsc --noEmit && pytest |
| ☐ | Lint passes | npm run lint && ruff check app/ |
| ☐ | Git committed | git status |

SPRINT 6 — UI Polish, Accessibility & Export

| SPRINT 6 | UI Polish, Accessibility & Export Goal: Deliver a production-ready interface with comprehensive error handling, keyboard navigation, model export (JSON/PDF), and a complete end-to-end user workflow. |
| --- | --- |

## Features

| Feature | Description | Effort | Risk | Dependencies |
| --- | --- | --- | --- | --- |
| F6.1 | Comprehensive error state handling: API failure banners, invalid model submission guards, replication error isolation (one failed rep does not abort others) | M | Med | F3.5, F4.5 |
| F6.2 | Keyboard navigation and ARIA labelling: canvas node focus traversal, panel form accessibility, screen reader labels for all interactive elements | M | Low | All UI features |
| F6.3 | Model export to JSON: download current model as validated JSON file matching engine schema (reusable across sessions) | S | Low | F2.5 |
| F6.4 | Results export to PDF: generate summary report of experiment configuration, CI table, and KPI charts via browser print or server-side PDF | M | Med | F4.5, F5.5 |
| F6.5 | End-to-end walkthrough and onboarding: guided first-run tutorial overlay, sample M/M/1 model pre-loaded on first login, contextual help tooltips on all config panels | M | Low | All features |

## Sprint 6 Planning Prompt

▶ Sprint 6 Planning [Run in: claude.ai]

We are starting Sprint 6 (final sprint) of the Professional DES Tool. Completed in Sprints 1–5: - Full DAG designer, Predicate Builder, entity schema - Three-Phase engine with parallel replication - Real-time CI dashboard, warm-up and termination controls Sprint 6 Goal: Production-ready UI — error handling, accessibility, model and results export, and onboarding tutorial. Features: F6.1 — Comprehensive error state handling (API + replication failures) F6.2 — Keyboard navigation and ARIA labelling F6.3 — Model export to JSON F6.4 — Results export to PDF F6.5 — End-to-end onboarding and contextual help Definition of done: - Zero console errors in any user workflow path - Keyboard-only user can complete a full simulation run - Exported JSON re-imports without validation errors - PDF report renders correctly in Chrome and Firefox - First-run tutorial completes without dead ends

## Sprint 6 Start Prompt

▶ Sprint 6 Start [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Sprint 6 goal: Production-ready polish — error handling, accessibility, export, and onboarding. Start with F6.1 — error state handling. Before writing code, audit the existing UI for unhandled error states: 1. What happens if the FastAPI /simulate/run endpoint returns 500? 2. What happens if a worker process crashes mid-replication? 3. What happens if Supabase realtime subscription drops? Map each failure mode to a user-facing error state. Document the list before implementing any handlers.

## Sprint 6 — Final Completion Gate

| ✓ | Completion Check | Command / Method |
| --- | --- | --- |
| ☐ | Zero browser console errors in all workflow paths | Manual full workflow test |
| ☐ | API 500 error displays user-friendly banner (no crash) | Mock API failure test |
| ☐ | Keyboard-only: full run from model design to results | Tab/Enter navigation audit |
| ☐ | ARIA labels on all interactive canvas elements | axe DevTools / Lighthouse |
| ☐ | Exported JSON re-imports and validates without error | Export → Import → Validate |
| ☐ | PDF report renders in Chrome and Firefox | Cross-browser test |
| ☐ | First-run tutorial completes without dead ends | Walkthrough test |
| ☐ | TypeScript and Python checks pass | npx tsc --noEmit && pytest |
| ☐ | Lighthouse accessibility score >= 90 | Lighthouse report |
| ☐ | Production build succeeds and deploys to staging | npm run build && deploy |
| ☐ | CLAUDE.md finalised and accurate | Final review |
| ☐ | Git tagged with version | git tag v1.0.0 |

# 7. Cross-Sprint Patterns & Drift Management

## 7.1  Session Refresh Prompt

Use this every 45–60 minutes or after any major feature completion to maintain Claude Code's working context.

▶ Context Refresh [Run in: Claude Code (terminal)]

Re-read CLAUDE.md. Summarise: 1. What have we built in this session? 2. What is the current state of the Three-Phase engine? 3. Are there any open TypeScript or Python type errors? 4. What is the next immediate task?

## 7.2  Drift Correction Prompt

Use immediately when Claude Code violates CLAUDE.md constraints — particularly around direct DB access, free-text input fields, or Three-Phase execution semantics.

▶ Drift Correction [Run in: Claude Code (terminal)]

Stop. Re-read CLAUDE.md before continuing. I have noticed a drift from our standards: [Describe the specific drift — e.g.: 'You added a free-text input for the condition field in Activity.tsx. This violates the Predicate Builder requirement in CLAUDE.md §4.1.' 'You are querying the simulation_results table directly in a component. All DB access must go through /lib/db.ts.' ] Go back and fix [specific file] to match our standards. Show me the corrected code before continuing.

## 7.3  Simulation Correctness Regression Prompt

Run this whenever the SimPy engine is modified to confirm Three-Phase semantics are preserved.

▶ Simulation Regression Check [Run in: Claude Code (terminal)]

Run the Three-Phase correctness benchmark suite: pytest app/tests/test_three_phase.py -v pytest app/tests/test_warmup.py -v python app/tests/mm1_benchmark.py --rho 0.7 --n 10000 Report: 1. All test pass/fail results 2. M/M/1 mean wait time vs analytical value and % error 3. Whether the restart rule fired correctly (check debug log) Do not proceed with any further engine changes until all tests pass.

## 7.4  End-of-Session Handoff Prompt

▶ End-of-Session Handoff [Run in: Claude Code (terminal)]

We are ending this session. Create HANDOFF.md in the project root: 1. Current sprint: [N] — features done, features remaining 2. Last file modified and the reason for the change 3. Any decisions deferred and why 4. Exact next step for the next session 5. Known bugs or rough edges 6. Environment state: services that must be running for dev 7. Simulation correctness status: last benchmark result Write for a developer, not for Claude. Plain language only.

## 7.5  Sprint Retrospective Prompt

▶ Sprint Retrospective [Run in: claude.ai]

Sprint [N] of the Professional DES Tool is complete. What was built: [Paste completed feature list] Issues encountered: [Note any drift corrections, unexpected complexity, deferred decisions] Simulation correctness status: [Paste M/M/1 benchmark result and test summary] Current CLAUDE.md: [Paste current CLAUDE.md] Questions: 1. Should any CLAUDE.md rules be updated or added based on this sprint? 2. Were there any Three-Phase implementation decisions that should be documented in /docs/three-phase.md? 3. What should Sprint [N+1] prioritise given MVP goals? 4. Any technical debt to address before continuing?

# 8. Quick Reference — Prompt Sequence

Keep this table visible throughout development. The most common failure mode is skipping Phase 1 planning and jumping directly to Claude Code.

| # | When | Where | Prompt | Section |
| --- | --- | --- | --- | --- |
| 1 | Project start | claude.ai | CLAUDE.md generation | §2 |
| 2 | Before first code | Claude Code | Orientation / scaffold | §3.2 (workflow doc) |
| 3 | Each sprint start | claude.ai | Sprint planning | Each sprint §Planning |
| 4 | Begin building | Claude Code | Sprint start | Each sprint §Start |
| 5 | After each feature | Claude Code | Mid-sprint check-in | Each sprint §Check-in |
| 6 | Every 45–60 min | Claude Code | Context refresh | §7.1 |
| 7 | Drift detected | Claude Code | Drift correction | §7.2 |
| 8 | Engine modified | Claude Code | Simulation regression | §7.3 |
| 9 | Sprint end (code) | Claude Code | Completion gate | Each sprint §Gate |
| 10 | Sprint end (review) | claude.ai | Retrospective | §7.5 |
| 11 | End of session | Claude Code | Handoff prompt | §7.4 |

📌 Print this page Keep the Quick Reference visible during all development sessions. Never start a Claude Code session without first completing the planning step in claude.ai.